Master Thesis on Evidence Based Software Developers Reputation

Quick recap

The team discussed their blockchain project's progress, including understanding quality metrics and running demos on Hyperledger Fabric, with Mauro clarifying the project's objectives and next steps. They explored the potential of using blockchain technology to store and verify code measurements and metrics, emphasizing its role as an untamperable record. The conversation concluded with discussions about potential collaboration with other countries, exploring digital fingerprinting technology for physical items, and personal holiday plans.

Next steps

- Akan and Mukhtar: Write down and document the software metrics knowledge they have already gathered

- Akan and Mukhtar: Write a manual documenting how to set up the toy Hyperledger infrastructure they have running

- Akan and Mukhtar: Start writing thesis sections  and document discoveries as they work

- Akan and Mukhtar: Send weekly updates to Mauro about their progress and what they've written

- Akan and Mukhtar: Read more information about connecting Hyperledger with code quality metrics and prepare drafts

- Akan and Mukhtar: Contact Mauro by end of week with updates and any questions

- Akan and Mukhtar: Use open source repositories for experiments

- Akan and Mukhtar: Decide on a specific code quality metric to implement

- Akan and Mukhtar: Develop chain code  to calculate the chosen metric

- Akan and Mukhtar: Create deliverables including thesis PDF, source code, and containerized/virtualized environment or detailed installation manual

Summary

Hyperledger Blockchain Project Progress

Mauro, Mukhtar, and Alberto discussed the progress and next steps for their blockchain project. Akan reported that they have gained some understanding of quality metrics related to code readability and complexity, and have run demos on Hyperledger Fabric, including a test network with three nodes. Mauro clarified the project's objective: to create a small instance of a Hyperledger-based blockchain with two or three nodes on virtual machines to demonstrate decentralization. The team is tasked with deciding on a quality metric to implement as chain code, producing a proof of concept, and measuring the metric on a set of sources, with the results stored on the blockchain.

Code Safety and Blockchain Storage

Mauro explained that while code quality metrics like maintainability and complexity exist, they are not fully explored in their thesis, which focuses primarily on code safety. He clarified that while blockchain storage is expensive, they plan to store only the hash of the code on the blockchain to ensure its integrity, rather than the full source code.

Hyperledger Platform Implementation Discussion

Mauro explained that he does not have a demo for the project as it uses a different platform than the previous one, which was Ethereum-based. He emphasized the importance of using Hyperledger due to its better performance and lower cost compared to Ethereum. The group discussed using open-source repositories for experiments and agreed on the ideal outcome of having a package of containers or virtual machines that can be easily installed and moved to different servers, along with installation manuals.

Thesis Writing and Documentation Advice

Mauro advised Akan to start writing notes and structuring their thesis early, emphasizing the importance of documenting discoveries and thoughts. He suggested sending weekly updates on progress, even if minimal, and assured that he would review and discuss any doubts or concerns. Mauro also recommended creating a manual for a toy Hyperledger infrastructure and documenting findings on software metrics, highlighting the value of preserving research notes despite the risk of memory lapses.

Blockchain for Project Measurement Verification

Mauro explained how a blockchain, specifically Hyperledger, can be used to create an untamperable record of project measurements and metrics. He emphasized that the blockchain serves as a certificate, storing hashes of the project's source code and measurement results, while also linking to external storage for the source documents. This ensures that anyone can verify the authenticity and integrity of the measurements over time, highlighting the maintenance group's capability and activity when faced with critical issues.

Blockchain Learning and Communication

The team discussed a blockchain-related project, with Akan expressing that they have limited knowledge about blockchain but find it interesting. Mauro reassured them that learning new things is the goal of the project, and encouraged them to ask questions. The group agreed to continue communicating via email and to proceed with their learning journey.